**Name: Nathan Meyer**

**Other Team Member: Josiah Dadulo, Creighton Cornelison, Hunter Devoe**

**Period: 4273-001 *; Week* 8**

**Project Name: NOTAM**

|  |
| --- |
| **Current Week’s Activities** |
| **Completed**   * *Complete API calls to FAA database* * *Establish what important information we want to display* * *Complete missing code snippets* * *Finish UI input information* * *Update JIRA workload manager to track progress*     **In Progress**   * *Creating the next UI page for our project* * *Filtering information received from API call* * *Writing our backend application* * *Utilizing various Javascript features to meet project objectives* * *Present information to mentor* * *Create meeting this week to get update on progress*   **Issues / Other**   1. *Just need to make sure everyone is accomplishing work in accordance with the JIRA timeline* |

|  |
| --- |
| **Next Week’s Activities** |
| **Planned**   * *Work on UI for displaying information* * *Meet with mentor to show continued progress* * *Organize JSON information to grab relevant information* * *Integrate front and backend* * *Create a presentation on progress*   **Risks / Other**   1. *Need to meet timeline requirements* 2. *Work out various bugs in current code version* |

|  |
| --- |
| **Last Week’s Activities** |
| **Completed**   * *Use postman to gather API data* * *Meet with mentor* * *Complete JIRA sprint* * *Lots of programming* * *Game plan analysis* |